IMPACT OBSERVATORY

مرصد الأثر

Backend Unification Verdict

Classification: INTERNAL — Architecture Decision Record

Date: 3 April 2026  |  Author: Principal Systems Architect  |  Version: 1.0

Scope: 153 Python files  |  20,535 lines  |  34 API endpoints  |  6 frontend surfaces

# 1. Executive Verdict

UNIFY IN PHASES — 3 phases, 5 working days, zero greenfield

The Impact Observatory has ONE backend codebase with TWO pipeline execution paths and THREE result shapes. This is not a two-backend problem. It is a single backend with an internal pipeline fork that was never resolved. The fork happened when the unified runner (simulation/runner.py) was built to replace pipeline_v4 but was mounted on a separate route prefix (/api/v1/graph/) instead of replacing the original /api/v1/runs endpoint. Both paths now call the same sector engines, but they produce different output shapes, forcing the frontend to maintain two parallel data consumption patterns.

The fix is surgical: promote the unified runner to be the canonical pipeline, retire pipeline_v4 as the active execution path, unify the API contract, and reduce the frontend to 4 surfaces. No new backend is needed. No code migration between repos. No greenfield.

# 2. Root Cause of the Current Split

The system does NOT have two backends. It has one FastAPI application (main.py) that mounts three route families on the same server:

| Route Prefix | Pipeline Called | Result Shape | Frontend Consumer |
| --- | --- | --- | --- |
| /api/v1/runs | pipeline_v4.py (9 stages) | V4PipelineResult class | Home page (Dashboard) |
| /api/v1/graph | simulation/runner.py (13 stages) | dict (hierarchical) | Graph Explorer, Control Room |
| /observatory | orchestration/pipeline.py (10 stages) | ObservatoryOutput Pydantic | None (orphan) |

The root cause is evolutionary divergence: pipeline_v4 was built first with sector engines but no quality control and no graph. The unified runner was built second with quality + graph + trust but initially without sector engines. The bridge files created in the current session (physics_bridge.py, math_bridge.py, sector_bridge.py) have now connected ALL intelligence into the unified runner. Pipeline_v4 is now strictly inferior.

The /observatory route is a third fork that calls yet another pipeline (orchestration/pipeline.py, 616 lines) with its own schema models (schemas/observatory.py, 620 lines). It has zero frontend consumers. It is dead weight.

# 3. Canonical Backend Decision

simulation/runner.py is the CANONICAL pipeline

There is only one backend (backend/app/). The decision is which pipeline function inside that backend becomes canonical. The answer is run_unified_pipeline() in simulation/runner.py because:

- 13 stages vs 9 (pipeline_v4) vs 10 (observatory). Most complete.

- Calls ALL sector engines: financial, banking, insurance, fintech, decision, explainability, regulatory.

- Calls ALL physics_core modules (7) via physics_bridge.py.

- Calls ALL math_core modules (6) via math_bridge.py.

- Has quality control pipeline: validate → normalize → deduplicate → enrich → cluster → signal.

- Has graph integration: builds GraphSnapshot from 76-node GCC knowledge graph.

- Has trust layer: SHA-256 audit hash, confidence aggregation, provenance chain.

- Produces graph_payload (Graph Explorer), map_payload (Globe/Map), sector data (Dashboard) in ONE output.

- 17/17 scenarios tested, 12 stages complete, 5-14ms execution time.

Pipeline_v4 has zero quality control (never imports app.quality.*). The observatory pipeline has zero frontend consumers and a completely separate schema model. Neither can match the unified runner.

# 4. What to Import from the Secondary Pipelines

Nothing needs to be imported. The unified runner already calls every engine. The bridge files (physics_bridge, math_bridge, sector_bridge) completed the integration. What remains is absorbing the route-level features from runs.py:

| Feature in runs.py | Status in Unified Runner | Action |
| --- | --- | --- |
| 12 section endpoints (GET /runs/{id}/banking etc.) | All data exists in unified output | Add section extraction from unified dict |
| _serialize_pipeline_result() (115 lines) | Not needed — unified dict is already serializable | DELETE |
| Comparison endpoint (POST /runs/compare) | Missing | Port to unified route in Phase 2 |
| PDF export endpoint | Missing | Port to unified route in Phase 3 |

# 5. What to Stop Using

| File / Module | Lines | Action | Reason |
| --- | --- | --- | --- |
| orchestration/pipeline.py | 616 | DELETE | Observatory pipeline. Zero consumers. |
| orchestration/pipeline_v4.py | 541 | DEPRECATE | Replaced by unified runner + bridges. |
| schemas/observatory.py | 620 | DELETE | Schema for deleted observatory pipeline. |
| api/observatory.py | 297 | DELETE | Route for deleted observatory pipeline. |
| services/orchestrator.py | 1081 | DELETE | Broken on import (Neo4j dep). Dead. |
| scenarios/runner.py | 496 | DELETE | Parallel scenario runner. Not called. |
| scenarios/engine.py | 360 | DELETE | Parallel scenario engine. Not called. |
| api/models.py | 548 | AUDIT | Shared API models. Check orphans. |
| db/models.py | 583 | DEFER | SQLAlchemy models. No DB connected. |

Total lines to delete: 4,011 lines across 7 files.

Total lines to deprecate: 541 lines (pipeline_v4 kept as fallback for 30 days, then delete).

# 6. Unified Run Payload Strategy

The unified runner currently returns a flat dict. The target is a single Pydantic model that replaces all three existing shapes. This model MUST satisfy every frontend surface from one payload:

| Top-Level Key | What It Contains | Frontend Consumer |
| --- | --- | --- |
| headline | total_loss_usd, nodes_impacted, propagation_depth | Dashboard KPI cards |
| graph_payload | nodes[], edges[], categories[] | Propagation page (was Graph Explorer) |
| map_payload | impacted_entities[] with lat/lng/stress | Map page (was Control Room) |
| sectors | financial, banking, insurance, fintech (impacts + aggregates) | Dashboard sector panels |
| sectors.decision_plan | ranked actions with urgency/value/feasibility | Decision Room |
| physics | utilization, bottlenecks, recovery, shockwave | Dashboard physics overlay |
| math | risk_scores, confidence, disruption_index | Dashboard risk panel |
| trust | audit_hash, confidence, provenance, stage_log | All pages (trust badge) |

The unified-adapter.ts already converts this dict into the legacy RunResult shape. Once the route is unified, the adapter becomes the only frontend transformation needed.

# 7. Frontend Surface Simplification Plan

Current state: 6 routes (4 functional, 2 placeholder). Target: 4 routes, zero placeholders.

| Current Route | Target Route | Action | Data Source |
| --- | --- | --- | --- |
| / (Home) | / (Dashboard) | KEEP + ADAPT | Unified run → unified-adapter.ts → RunResult |
| /dashboard | REMOVE | MERGE into / | Static overview merges into main Dashboard |
| /graph-explorer | /propagation | RENAME | Same hook, new name. Shows causal graph. |
| /control-room | /map | RENAME | Same hook, new name. Shows geo entities. |
| (new) | /decisions | BUILD | sectors.decision_plan from unified run |
| /scenario-lab | REMOVE | DELETE placeholder | Empty. No value. Rebuild when needed. |
| /entity/[id] | REMOVE | DELETE placeholder | Empty. No value. Rebuild when needed. |

Target nav: Dashboard  |  Propagation  |  Map  |  Decisions

All four surfaces read from the same Zustand run-state store (lib/run-state.ts). Running a scenario on ANY page populates ALL pages. No page-specific API calls except initial graph load on Propagation.

# 8. Banking/Fintech Domain Insertion Plan

The unified runner already calls all four sector engines (financial, banking, insurance, fintech). The banking/fintech wedge requires EMPHASIS, not new engines:

## 8a. What Already Works

- compute_banking_stress() produces 8 per-bank stress objects with LCR, NSFR, CET1, CAR, breach flags.

- compute_fintech_stress() produces per-fintech objects with service availability, settlement delay, fraud loss.

- compute_financial_impact() produces 55 per-entity loss objects with exposure, propagation, capital/liquidity after loss.

- compute_decisions() produces 3 ranked actions with urgency/value/feasibility.

- compute_regulatory_state() flags breach_level as critical when LCR < 1.0 or CAR < 0.08.

## 8b. What Needs to Be Added for Bank/Fintech Primary Wedge

- Transaction flow disruption model: Add settlement_volume and payment_volume to Entity model for fintech nodes. Wire into fintech stress engine.

- Interbank contagion layer: The graph edges between banking nodes exist (fin_sama → fin_banking etc.) but have generic weights. Calibrate edge weights from SAMA interbank data.

- Liquidity countdown clock: banking_stress already computes LCR projections. Surface as time_to_breach_hours in Dashboard KPI.

- Payment system bottleneck view: physics_bridge already computes utilization_map. Filter to fintech/payment nodes and surface in Decision Room.

- Regulatory compliance panel: regulatory_state already computes aggregate_lcr, aggregate_solvency. Surface as dedicated compliance section in Dashboard.

# 9. Risks of Wrong Integration

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Dashboard breaks during route migration | HIGH | unified-adapter.ts already exists and converts UnifiedRunResult → RunResult. Dashboard code unchanged. |
| Delete a file that something imports | MEDIUM | Every deletion target verified as zero-import. services/orchestrator.py crashes on import already. |
| Unified pipeline slower than pipeline_v4 | LOW | Measured: unified = 5-14ms, pipeline_v4 = 3.6ms. Both sub-20ms. Not a factor. |
| Frontend rename breaks bookmarks | LOW | Add Next.js redirects: /graph-explorer → /propagation, /control-room → /map. |
| ObservatoryOutput schema used externally | NONE | Zero external consumers found. No published SDK. |
| Losing pipeline_v4 physics/math | NONE | Unified runner calls the SAME physics/math/sector engines via bridges. Strictly superset. |

# 10. Final Decision

UNIFY IN PHASES

## Phase 1: Route Unification (Days 1-2)

- Create POST /api/v1/runs/unified that calls run_unified_pipeline() and returns the canonical dict.

- Modify existing POST /api/v1/runs to call run_unified_pipeline() internally, then transform output via unified-adapter pattern on the server side, preserving the existing section endpoints.

- Delete /observatory route, orchestration/pipeline.py, schemas/observatory.py.

- Delete services/orchestrator.py, scenarios/runner.py, scenarios/engine.py.

- Result: ONE pipeline, ONE route family, backward-compatible section endpoints.

## Phase 2: Frontend Consolidation (Days 3-4)

- Home page (/) calls unified endpoint instead of legacy pipeline_v4 via runs.py.

- Rename /graph-explorer to /propagation. Rename /control-room to /map.

- Build /decisions page consuming sectors.decision_plan + sectors.regulatory_state from shared run state.

- Delete /dashboard, /scenario-lab, /entity/[id] pages.

- Update AppShell nav: Dashboard | Propagation | Map | Decisions.

- Result: 4 surfaces, ONE shared Zustand state, ONE data source.

## Phase 3: Bank/Fintech Domain Hardening (Day 5+)

- Add transaction volume fields to Entity and fintech engine.

- Calibrate interbank edge weights for GCC banking nodes.

- Surface liquidity countdown, payment bottlenecks, and compliance panel in Dashboard.

- Port comparison endpoint and PDF export from runs.py to unified route.

- Delete orchestration/pipeline_v4.py after 30-day deprecation period.

- Result: Banking + Fintech primary wedge operational.

End of Architecture Decision Record