IMPACT OBSERVATORY

UNIFICATION BRIDGE VERDICT

Enterprise Architecture Decision Document  |  April 2026  |  CONFIDENTIAL

# 1. Executive Verdict

UNIFY IN PHASES -- 3 phases, 5 working days, zero greenfield

The system has one backend wearing three masks. simulation/runner.py (568 lines, 13 stages, 29 engine calls) is the only pipeline that calls physics, math, sector, quality, trust, and assumptions. The other two pipelines (pipeline_v4.py at 542 lines and pipeline.py at 617 lines) are evolutionary dead ends that duplicate subsets of the same engine calls without quality control or audit.

Unification is a wiring operation, not a rebuild. The bridges are already built. The adapter is already written. The shared state store already exists. The remaining work is: swap one function call in runs.py, delete 2,391 lines of dead code, remove 20 dead endpoints, rewire the frontend from 12 section fetches to one payload, and create one new page.

# 2. Root Cause Of The Split

The split is not architectural. It is evolutionary. Three pipeline execution paths grew from the same codebase at different times:

- orchestration/pipeline.py (617 lines, 10 stages): The original observatory pipeline. Hardcoded Hormuz graph. Separate Pydantic schema family (schemas/observatory.py, 620 lines). Nine endpoints at /observatory. Zero frontend consumers. This is dead code.

- orchestration/pipeline_v4.py (542 lines, 9 stages): The v4 governance pipeline. Typed Scenario/Entity/Edge inputs. Direct service engine calls. No signal processing, no trust layer, no assumptions. Called by POST /api/v1/runs (the Home page).

- simulation/runner.py (568 lines, 13 stages): The unified runner. Full signal chain (7 quality stages), graph construction, physics bridge (8 calls), math bridge (8 calls), sector bridge (13 calls), trust layer, assumptions. Called by POST /graph/unified-run (the Control Room).

The frontend split follows the backend split. The Home page (/) calls pipeline_v4 via 12 section fetches. The Control Room (/control-room) calls runner.py and gets a single unified payload. Same user, same scenarios, different confidence levels, different audit trails. This is the break.

# 3. Canonical Backend Decision

simulation/runner.py is the CANONICAL pipeline

Pipeline Comparison

| Capability | runner.py | pipeline_v4.py | pipeline.py |
| --- | --- | --- | --- |
| Signal processing (7 stages) | YES | NO | NO |
| Graph construction | YES | NO (expects pre-built) | YES (hardcoded Hormuz) |
| Physics core (8 functions) | YES (via bridge) | PARTIAL (1 inline call) | PARTIAL (1 inline call) |
| Math core (8 functions) | YES (via bridge) | PARTIAL (3 inline calls) | NO |
| Sector engines (13 functions) | YES (via bridge) | YES (direct calls) | YES (direct calls) |
| Trust layer (SHA-256, provenance) | YES | NO | NO |
| Assumptions audit trail | YES | NO | NO |
| Total engine calls | 29 | ~15 | ~10 |
| Stages | 13 | 9 | 10 |
| Frontend consumers | Control Room | Home page | ZERO |

runner.py wins on every axis. pipeline_v4 has zero capabilities that runner.py lacks. The only difference is input format: pipeline_v4 accepts a typed Scenario Pydantic model, runner.py accepts a raw event dict. This is solved by a 30-line input adapter on runner.py, not by keeping a 542-line duplicate pipeline alive.

# 4. Modules To Move

Answer: None.

Every engine that pipeline_v4 and pipeline.py call is already wired into runner.py via three bridge files:

- physics_bridge.py (261 lines): Adapts GraphSnapshot to 8 physics_core functions. Returns propagation, utilization, bottlenecks, flow conservation, recovery, system stress, system pressure, shockwave field.

- math_bridge.py (312 lines): Adapts GraphSnapshot to 8 math_core functions. Returns risk scores (6-factor GCC equation), model confidence, confidence intervals, disruption index, sector exposure, system energy, propagation depth, sector spread.

- sector_bridge.py (373 lines): Builds v4 Scenario from GraphSnapshot, calls 13 service engine functions. Returns financial impacts, banking stresses, insurance stresses, fintech stresses, decision plan, explanation, regulatory state, plus aggregates.

The only missing input path is typed Scenario acceptance. Create a 30-line adapter in runner.py that converts Scenario model to event dict format. This is Phase 1, Step 1.

Graph payload generation: Already in runner.py Stage 8.

build_graph_snapshot() produces GraphSnapshot with impacted_nodes, activated_edges, propagation_depth, total_estimated_loss_usd. _build_result() converts this to graph_payload (nodes, edges, categories) and map_payload (impacted_entities, total_estimated_loss_usd). No move required.

Map payload generation: Already in runner.py Stage 13.

_build_result() extracts lat/lng from ImpactedNode objects to build map_payload. No separate map builder exists or is needed. No move required.

Signal service: Only exists in runner.py.

Stages 1-7 (ingest, validate, normalize, deduplicate, enrich, cluster, signal) are unique to runner.py. pipeline_v4 and pipeline.py skip all signal processing. This is the primary quality gap that makes runner.py canonical.

# 5. Legacy Routes To Remove

| File / Component | Contents | Lines | Decision | Reason |
| --- | --- | --- | --- | --- |
| api/observatory.py | 9 endpoints | 297 lines | DELETE | Zero frontend consumers |
| orchestration/pipeline.py | 10 stages | 617 lines | DELETE | Called only by observatory routes |
| schemas/observatory.py | Pydantic models | 620 lines | DELETE | Separate model family, no imports |
| runs.py section endpoints | 11 GET endpoints | ~200 lines | DELETE | Unified payload replaces sections |
| _serialize_pipeline_result | Serializer | 115 lines | DELETE | Slices dead V4PipelineResult type |
| orchestration/pipeline_v4.py | 9 stages | 542 lines | DEPRECATE | Runner.py has all engines via bridges |

Total lines to delete immediately: 1,849. Total lines to deprecate: 542. Grand total dead code: 2,391 lines.

After deletion, the route structure converges to 14 endpoints (down from 33):

- POST /api/v1/runs -- Create run (calls run_unified_pipeline)

- GET /api/v1/runs/{id} -- Retrieve stored run result

- GET /api/v1/runs -- List recent runs

- POST /api/v1/graph/unified-run -- Alias for run creation

- GET /api/v1/graph/* -- 5 graph browsing endpoints

- GET /api/v1/scenarios/* -- 3 scenario catalog endpoints

- GET /health, GET /health/deep -- 2 health endpoints

# 6. Unified Run Payload Strategy

One POST, one payload, four surfaces. The canonical run payload is the dict returned by runner.py _build_result(). Every frontend surface reads from this single structure via the Zustand useRunState store.

| Key | Type / Shape | Consumed By |
| --- | --- | --- |
| run_id | str (UUIDv4) | All surfaces |
| status | "completed" ¦ "error" | All surfaces |
| scenario | { template_id, label, severity, horizon_hours } | Dashboard, Decision Room |
| headline | { total_loss_usd, total_nodes_impacted, propagation_depth } | Dashboard |
| financial | { total_loss_usd, avg_shock_intensity, entities_in_breach } | Dashboard, Decision Room |
| banking | { avg_lcr, avg_nsfr, avg_cet1, avg_car, entities_in_breach } | Dashboard, Decision Room |
| fintech | { avg_availability, avg_settlement_delay, avg_failure_rate, entities_in_breach } | Dashboard, Decision Room |
| graph_payload | { nodes[], edges[], categories{} } | Propagation, Map |
| map_payload | { impacted_entities[], total_estimated_loss_usd } | Map |
| propagation_steps | list[{ iteration, node_states{}, energy }] | Propagation |
| trust | { trace_id, audit_hash, confidence_score, warnings[], provenance_chain[] } | Decision Room |
| decisions | { plan_status, actions[], explanation, regulatory_state } | Decision Room, Dashboard |
| stage_timings | dict[stage_name -> { status, duration_ms }] | All surfaces (debug) |
| physics | { utilization_map, bottlenecks, flow_conservation, recovery, stress, pressure, shockwave } | Propagation |
| math | { risk_scores, model_confidence, confidence_interval, disruption_index, sector_exposure } | Dashboard, Decision Room |
| assumptions | list[str] | Decision Room |
| duration_ms | int | All surfaces |
| stages_completed | int | All surfaces |

Surface consumption map:

- Dashboard: scenario, headline, financial, banking, fintech, decisions, stage_timings (via unified-adapter.ts)

- Propagation: graph_payload, propagation_steps, physics.propagation_result, math.system_energy

- Map: map_payload, graph_payload.nodes (lat/lng coordinates)

- Decision Room: decisions, trust, assumptions, physics.bottlenecks, math.risk_scores

No surface requires a second API call. The 12 section-fetch pattern (page.tsx lines 127-153) is deleted entirely.

# 7. Frontend Simplification Plan

| Route | Status | Data Source | Decision | Target | Action |
| --- | --- | --- | --- | --- | --- |
| / (Home) | ACTIVE | pipeline_v4 | MOVE | Dashboard | Swap to unified pipeline, remove section fetches |
| /dashboard | ACTIVE | None | STOP nav | -- | Hardcoded shell, no live data, remove from nav |
| /graph-explorer | ACTIVE | Graph API | KEEP | Propagation | Rename nav label |
| /control-room | ACTIVE | runner.py | KEEP | Map | Rename nav label |
| /scenario-lab | STUB | None | HIDE | -- | V2 placeholder, remove from nav |
| /entity/[id] | STUB | None | HIDE | -- | V2 placeholder, remove from nav |
| /decisions (new) | MISSING | -- | CREATE | Decision Room | New page, Zustand store data |

Navigation after restructure:

Dashboard (/)  |  Propagation (/graph-explorer)  |  Map (/control-room)  |  Decisions (/decisions)

Explicitly removed from primary navigation:

- /dashboard -- Hardcoded metrics shell with no live data. File kept, nav link removed.

- /scenario-lab -- V2 stub. File kept, nav link removed.

- /entity/[id] -- V2 stub. File kept, nav link removed.

Explicitly NOT preserved as product identities:

- Flights -- Not a product surface. No route exists. Not created.

- Vessels -- Not a product surface. No route exists. Not created.

- AR -- Not a product surface. No route exists. Not created.

- Lab -- /scenario-lab is a stub. Hidden from nav.

- Insurance as primary nav -- Insurance data lives inside Dashboard banking/fintech panels. Not a standalone surface.

- Globe as separate product -- Control Room globe is renamed to Map. It is a surface, not a product identity.

Data flow:

Any surface can trigger a run. The Zustand useRunState store holds the result. All 4 surfaces read from the store. unified-adapter.ts converts UnifiedRunResult to RunResult shape for Dashboard backward compatibility. Propagation, Map, and Decisions read native UnifiedRunResult fields directly.

# 8. Decision Room Status

MISSING -- Must be created as Phase 2 deliverable

No /decisions route exists today. Decision-related UI is limited to a DecisionDetailPanel component embedded inside the Home page results view. This panel displays the top-3 actions from the decision engine but has no standalone surface, no action tracking, no regulatory escalation workflow, and no RBAC enforcement.

What the Decision Room requires (all data already in the unified payload):

- decisions.actions -- Top-3 ranked DecisionAction objects with priority_score, urgency, reason_codes, expected_loss_reduction

- decisions.regulatory_state -- breach_level, mandatory_actions, reporting_required

- decisions.explanation -- Causal explanation from explainability engine

- trust -- audit_hash, confidence_score, provenance_chain, warnings

- assumptions -- Explicit list of model assumptions for audit trail

- math.risk_scores -- Per-node risk assessment for drill-down

- physics.bottlenecks -- System bottleneck identification

What the Decision Room does NOT require:

- New backend endpoints -- All data is in the unified payload

- New engine calls -- Decision engine, explainability engine, and regulatory engine are already wired

- Action persistence -- Phase 3 concern (requires storage layer)

- Action simulation (what-if) -- Phase 3 concern (requires partial re-run support)

The Decision Room is a frontend-only deliverable in Phase 2. It reads from the Zustand store and renders existing data. No backend work is needed to create it.

# 9. Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Dashboard breaks on payload shape change | HIGH | unified-adapter.ts handles conversion. Verify all 12 fetchSection calls removed before cutover. |
| No run persistence layer | MEDIUM | Add in-memory dict store keyed by run_id (~40 lines). Required for GET /runs/{id}. |
| Dead imports after file deletion | LOW | Run import tracing. Only observatory.py and pipeline.py have unique imports. |
| pipeline_v4 consumers exist beyond runs.py | LOW | Grep confirmed: only runs.py:212 calls run_v4_pipeline(). Single swap point. |
| Performance regression | LOW | Both pipelines sub-20ms. Runner.py measured 5-14ms for all 17 scenarios. |
| Decision Room is not real yet | MEDIUM | Acknowledged. Created as new page consuming existing store data. No new backend. |

None of these are true blockers. All have known mitigations with bounded scope (< 100 lines of code each).

# 10. Final Decision

UNIFY IN PHASES

## Phase 1: Route Unification (Day 1-2)

- Add 30-line Scenario input adapter to runner.py

- Add in-memory run store (~40 lines) to runner.py

- Rewire POST /api/v1/runs from run_v4_pipeline() to run_unified_pipeline() [runs.py:212]

- Rewire GET /api/v1/runs/{id} to return stored UnifiedRunResult

- Delete 11 section-fetch endpoints from runs.py

- Delete api/observatory.py (9 endpoints, 297 lines)

- Remove observatory router mount from main.py (lines 91-96)

- Delete orchestration/pipeline.py + schemas/observatory.py (1,237 lines)

- Mark orchestration/pipeline_v4.py deprecated

- GATE: POST /api/v1/runs returns UnifiedRunResult. All 17 scenarios pass. Sub-20ms.

## Phase 2: Frontend Consolidation (Day 3-4)

- Rewire Home page (/) from 12-section fetch to single unified payload via Zustand store

- Remove /dashboard from navigation

- Rename /graph-explorer nav label to Propagation

- Rename /control-room nav label to Map

- Create /decisions page consuming decisions + trust + assumptions from store

- Hide /scenario-lab and /entity/[id] from navigation

- GATE: All 4 surfaces render from same run. Cross-page state sync verified.

## Phase 3: Banking/Fintech Domain Hardening (Day 5+)

| Capability | Engine Location | Status | Insert | Why |
| --- | --- | --- | --- | --- |
| Liquidity stress (LCR/NSFR) | services/banking.py | EXISTS | Add interbank_exposure to Entity | Network-level contagion for LCR outflow |
| Payment stress | services/fintech.py | PARTIAL | Add transaction_volume_daily to Entity | Volume model feeds settlement_delay |
| Operational stress | services/fintech.py | PARTIAL | Add system-level resilience index | Weighted average by entity criticality |
| Unified risk | math_bridge.py | EXISTS | Expose as top-level risk_summary | Already computed, wire to payload |
| Banking/fintech nodes | sector_bridge.py | EXISTS | Add entity_subtype classification | Retail/wholesale/neo/processor/wallet |
| Banking/fintech actions | services/decision/engine.py | EXISTS | Add 3 new action types | freeze_interbank, deposit_guarantee, suspend_settlement |
| Regulatory reporting | services/regulatory.py | PARTIAL | Add reporting_format field | SAMA/CBUAE/CBI template codes |

- Wire run_monte_carlo() as optional Stage 10d in runner.py for uncertainty quantification

- GATE: Banking scenario produces interbank contagion metrics. Fintech scenario uses volume data.

# Complete Element Register

| # | Element | Current Location | Decision | Target Layer | Why |
| --- | --- | --- | --- | --- | --- |
| 1 | Signal processing (7 stages) | simulation/runner.py 1-7 | KEEP | Data quality | Only pipeline with event validation |
| 2 | Graph construction | simulation/runner.py Stage 8 | KEEP | Graph | Produces canonical GraphSnapshot |
| 3 | Physics bridge (8 calls) | simulation/physics_bridge.py | KEEP | Physics | Adapts GraphSnapshot to physics_core |
| 4 | Math bridge (8 calls) | simulation/math_bridge.py | KEEP | Math | 6-factor GCC risk equation wired |
| 5 | Sector bridge (13 calls) | simulation/sector_bridge.py | KEEP | Sector | All service engines connected |
| 6 | Trust layer | runner.py Stage 12 | KEEP | Governance | SHA-256 audit, provenance chain |
| 7 | Assumptions list | runner.py Stage 13 | KEEP | Governance | Explicit audit trail |
| 8 | pipeline_v4.py (542 lines) | orchestration/pipeline_v4.py | STOP | Dead | Every engine already in runner.py |
| 9 | pipeline.py (617 lines) | orchestration/pipeline.py | STOP | Dead | Zero consumers, hardcoded Hormuz |
| 10 | schemas/observatory.py (620 lines) | schemas/observatory.py | STOP | Dead | Separate model family, no imports |
| 11 | runs.py section endpoints (11) | api/v1/routes/runs.py | STOP | Dead | Unified payload replaces sections |
| 12 | observatory.py routes (9) | api/observatory.py | STOP | Dead | Zero frontend consumers |
| 13 | _serialize_pipeline_result | api/v1/routes/runs.py | STOP | Dead | Slices dead V4PipelineResult |
| 14 | POST /api/v1/runs | api/v1/routes/runs.py:212 | MOVE | API | Swap to run_unified_pipeline() |
| 15 | POST /graph/unified-run | api/v1/routes/graph.py | KEEP | API | Already calls runner.py |
| 16 | unified-adapter.ts | frontend/src/lib/ | KEEP | Frontend | Dashboard backward compat adapter |
| 17 | run-state.ts (Zustand) | frontend/src/lib/ | KEEP | Frontend | Cross-page shared state |
| 18 | Home page / | frontend/src/app/page.tsx | MOVE | Dashboard | Replace 12 section fetches |
| 19 | /dashboard shell | frontend/src/app/dashboard/ | STOP | Nav | Hardcoded, no live data |
| 20 | /graph-explorer | frontend/src/app/graph-explorer/ | KEEP | Propagation | Rename nav label |
| 21 | /control-room | frontend/src/app/control-room/ | KEEP | Map | Rename nav label |
| 22 | /scenario-lab | frontend/src/app/scenario-lab/ | STOP | Nav | V2 stub, hide |
| 23 | /entity/[id] | frontend/src/app/entity/ | STOP | Nav | V2 stub, hide |
| 24 | /decisions (new) | Does not exist | CREATE | Decision Room | New page from store data |
| 25 | monte_carlo.py | intelligence/engines/ | KEEP | Dormant | Wire in Phase 3 |
| 26 | scenario_engines.py (18) | intelligence/engines/ | KEEP | Scenario | 18 GCC scenario generators |
| 27 | V4PipelineResult class | orchestration/pipeline_v4.py | STOP | Dead | Replaced by UnifiedRunResult |
| 28 | Entity.interbank_exposure | domain/models/entity.py | CREATE | Domain | Banking wedge field |
| 29 | Entity.transaction_volume | domain/models/entity.py | CREATE | Domain | Fintech wedge field |
| 30 | Scenario input adapter | simulation/runner.py | CREATE | Input | Accept typed Scenario model |

END OF VERDICT

All decisions are final pending Phase 1 gate verification.

simulation/runner.py is the canonical backend. Everything else converges or dies.